Implementation

- construction

- installation

- maintenance

Construction

development of all parts of the system including software, documentation and new operating procedures

Three main parts:

- programming

- testing: helps ensure that the system performs as outlined in the specifications.

- documentation: provides information to make sure the system easier to use and repair.

Coding

- Programmers write code

- Systems Analysts wait for code to be written

- Project manager manages programming effort

Assigning Programmers

- Project manager assigns modules to programmers

- The more programmers there are, the longer the system will take to build

- Small teams are the best

- Adding more programmers will slow down completion of the project

- With larger projects, try to divide people into independent groups

Coordinating Activities

- weekly (or regularly scheduled) meetings to discuss problems or changes

- Create and follow standards

- Keep organized by having seperate development, testing, and production areas

- Use program log to monitor program changes

Managing the Schedule

- Continue to refine time estimates just as was done during other phases

- If program module takes longer than expected, move expected completion date later the same amount

- Scope creep - new requirements added after design was finalized (the common cause for scheduling problems)

- Watch for minor time slippage in the schedule

- Revise risk assessment as construction proceeds

Testing

- Need to test plan that defines a series of tests to be performed

- Each test has an objective, set of test cases, and expected and actual results

- The test objective comes directly from the program specification

Types of Testing:

- Stub testing

- Unit testing

- Integration testing

- System testing

- Acceptance testing

Stub Testing

tests control structures before all modules are written

Unit Testing

- Tests each module to assure that it performs its function

- black box

- white box

- By system analysts or programmers

Integration Testing

- Tests the interaction of modules to assure that they work together

- User interface testing

  - tests each interface, function

- Use-scenario testing

  - Ensures that each use scenario works correctly

- Data-Flow testing

  - Tests each process in a step-by-step fashion

- System interface testing

  - Ensures data transfer between systems

- Done by a set of programmers or system analysts

System Testing

- Tests to assure that the software works well as part of the overall system

- Similar to integration testing - it ensures all modules work together

- Different in that it examines how well system meets

  - business requirements

  - its usability

  - security

  - performance under heavy load

  - Systems' documentation

- Done by system analysts

Acceptance Testing

- Tests to assure that the system serves organizational needs Acceptance Tests

- Alpha testing

  - performed by users to assure they accept the system; frequently repeats earlier tests

- Beta testing

  - uses real data, not test data.  Actual users monitor for errors or needed improvements

- Primarily done by users

Developing Documentation

- System documentation

  - meant to help programmers and system analysts understand application, and enables them to build and maintain it.

- User documentation

  - User manuals, training manuals, on-line help -designed to help users understand system.

Producing documentation

- User development usually gets left until the end (this is not good)

- Takes time to create quality documentation (est 3 hours per page)

- Plan for documentation to start once program specification is done.

- Online documentation becoming more important

- Paper-based simpler for users

Types of User Documentation

- reference documents

  - designed to be used when user needs to perform specific function

- Procedure manuals

  - describe how to perform business tasks (taking an order, printing monthly report)

  - Each entry consists of multiple steps or functions

- Tutorials

  - Teach people how to use major components of system

Designing Online Documentation

- Similar to developing user interfaces (first design structure, then develop individual components within it)

- Identify different types of topics

- Identify different types of navigation controls

Sources of Documentation Topics

- The commands and menus in the user interface.

- Users' business tasks (what they need to do)

- Definitions of terms

Navigation Controls

- table of contents - in logical order front start to finish

- index - important keywords in alphabetical order

- text Search - search for key words (alphabetic)

- Agent Search - intelligent agent

- Web-links between topics - enable users to move among related topics

Guidelines for Crafting Documentation Topics

- Use active voice

- Use e-prime style

- Use consistent terms

- Use simple language

- Use friendly language

- Use parallel grammatical structures

- Use steps correctly

- Use short paragraphs

Identifying Navigation Terms

- table of contents is simple to write because it will automatically come from the logical structure of the topics

- Index and search engine must be developed with care

- developed from major parts of system and business functions

Source for Index Terms:

- Set of commands in the user interface

  - Open file, modifying customer

  - Action Object format

- set of major concepts in the system - entities, data store etc.

- set of business tasks users perform - ordering replacement units, making appointment

- Set of synonyms for previous three items

  - stop, quite, exit

  - Dir, list_ls